# Sprint One (Week One)

* All login need to be created for each of the users (Students, Marketing Manager, Marketing Coordinator, Administrator). This will involve them when they login taking them to their required pages that have been set for them.
* Then each of the users will need to be able to edit the passwords and their other personal details.
* Then the admin can create edit and delete accounts and set the roles for these accounts.

# Sprint Two (Week Two)

* To start the student page by making sure that they can uploads image and files and to be able to upload multiple of them.
* To start the marketing coordinator page there needs to be able to comment on any student submission made and have 14-day time to comment.
* To start the marketing manager, page their needs be a way to see all submissions made so they are able to keep track of all the submissions that have been made for each of the students.

# Sprint Three (Week Three)

* Making a way of showing users when they login of when they were last logged in for security reasons
* Start to make the site more responsive and mobile friendly so users can use any device.

# Sprint Four (Week Four)

* Adding to the student page is a way to edit submissions before its closure date.
* Adding a way that the marketing coordinator can receive emails whenever a new submission is made.

# Sprint Five (Week Five)

* On the marketing coordinator page, they need to view all submissions made within their faculty’s and make sure that they can only see their own faculty and not interfere with any others.
* On the marketing manager page create a page, where they can see all the submissions that have been made so they can keep track and manage things better.

# Sprint Six (Week Six)

* Making a page where the marketing manager can see the statistics of the site from the number of submissions made to percentages of the faculty’s that made the submissions etc.
* Making the terms and conditions for the site then making the students accept these terms and conditions before they can make a submission.

# Sprint Seven (Week Seven)

* Making a page where the administrator can see the statistics of the site from number of users, most active users and most visited pages for example.
* Then making a way of the marketing manager being able to download all the submissions made into one zipped folder.